# DSK OneDesk – Full System Progress Summary

## 1. Universal System Setup – Finalized ✅

• UniversalLayout.jsx implemented across all modules.  
• NotificationBell, LogoutHelper, NavigationHelper fully reusable.  
• All UI follows: Logo top-center, Title, Role + Name, Logout (top-right), Home/Back (bottom-center).  
• useOrientation.js integrated for responsive behavior.  
• Inputs use className="w-full border border-gray-400 px-3 py-2 rounded"

## 2. ExpenseDesk Module – 90% Complete 💸

• Modules: AddExpense, MyExpenses, ApprovalTab, ExportTab, ViewLedger, BatchUpload.  
• Role-based UI and filters implemented.  
• Export PDF/Excel with landscape, autofit, border – done.  
• Approval flow with remarks – working.  
• Minor pending: UI polish for ExportTab + Approval.

## 3. PunchInDesk – 90% Complete 👥

• Register Member (with file upload), Mark Attendance (Self/Team), View, Approve, Reports, Document Viewer, Manage Users – integrated.  
• Location + Time-In logic working.  
• Firebase saving modularized.  
• Minor pending: Admin full view, team dropdown fix, summary export, document filters.

## 4. Firebase Modularization – Implemented 🔥

• All modules have their own service: punchinService, expenseService, exportService, etc.  
• No Firebase logic inside UI.  
• Firestore role fetch working.

## 5. Settings and Role Control – Finalized ⚙️

• Admin can Add Site + Add User.  
• Roles used across all modules (Expense, Attendance, CRM).  
• Firebase-backed control.

## 6. Project Documentation System – Live 📁

• Folder: src/project-docs/  
 - FolderStructureMap.xlsx  
 - ReadMe\_DevGuide.txt  
 - Notes\_Architecture.md  
• Maintainer: Krunal Shah | Director, DSK Procon Pvt. Ltd.